North Carolina Office of the State Controller

PayPoint® Pre-Boarding Assessment

PARTICIPATING AGENCY

For an agency that has committed to enrolling in the PayPoint® Service offered by First Data Government Solutions

Agency Name:

Agency Primary Contact:

Date of Assessment:

PURPOSE

To obtain a better understanding of the agency’s perceived utilization of the service, and to give guidance regarding the various ways (options) that PayPoint® can be used, all in order to contribute to a successful implementation once the project is kicked off, as well as being better prepared to complete the Boarding Form appropriately.

PARTICIPANTS

- OSC staff that will be participating in the project

- Agency’s business users that will be utilizing the service

- Agency’s IT staff representative(s)

ASSESSMENT OBJECTIVES

- Ensure that the agency is aware of the various educational documents pertaining to PayPoint®, including the Overview Document on OSC’s website that contains answers to many FAQs, the Excel Project Plan on OSC’s website, and the various PayPoint manuals downloadable from First Data’s E-Room.

- Determine the setup hierarchy (which entity will be the “Agency,” with NC-OSC being the “Corporate Site”)

- Make the following determinations:

|  | Determination to be made | Consideration | Response |
| --- | --- | --- | --- |
| 1 | What agency’s payment application will be implemented first, and what potentially later | Could be license renewal, penalty payment, fees, etc. |  |
| 2 | What are the transaction volumes and frequencies of payments | Could be annually, monthly, as needed, etc. |  |
| 3 | What is the desired target implementation date | An aggressive schedule would be at least two months, with 3-4 months being the norm. |  |
| 4 | Does agency maintain a database of open A/R transactions (e.g., payment due for fee or penalty, license renewal) | An open transaction can be one that has been generated upon the issuance of an invoice or notice |  |
| 5 | Does agency currently have a profile allowing log-on to the agency’s website with the client being authenticated | Some agencies provide such profile allowing client to perform actions other than making a payment |  |
| 6 | If agency does not provide “client-authenticated” log-on, does agency have ability to authenticate by using “transaction-authentication” (e.g., invoice number, license number, etc.) | Must match certain challenge data elements to an open A/R database, maintained either by agency or by PayPoint |  |
| 6a | What will be the challenge data element for an attempted payment (e.g., license number, invoice number, file number, amount, etc.) | If payer is not authenticated when log-on to agency’s site, then “transaction-authentication” must be made. Should be at least two challenge elements. |  |
| 6b | How will payer be aware of the challenge data elements | Mailed invoice, notice, etc., |  |
| 6c | Which interface option will be utilized to submit open transactions to PayPoint® (Query String or File Upload) | Refer to chart on PayPoint Overview document for comparisons |  |
| 7 | If submitting open transactions to PayPoint via Query String, will agency have ability to send/receive | Requires IT staff knowledge of query strings |  |
| 8 | If submitting open transactions to PayPoint via File Upload, will it be via FTP or via Admin Site | Size limitation if using Admin site – Less than 100 MB; Must be encrypted if using File Upload |  |
| 9 | If submitting open transactions to PayPoint via File Upload, can agency keep updated every day | Agency will receive some payments outside of Paypoint, and PayPoint database must be updated |  |
| 10 | Which of the three PayPoint methods will agency use to update its A/R database for payment results | Posting File and Admin Reports both next-day, and available with both interface options. Query String Return is only method for same-day (real-time). Funds are not received until next-day either case. |  |
| 11 | How will Posting File containing Payment Results be received | Can be scheduled FTP, or manual via Admin Screen |  |
| 11a | Will Posting File be downloaded on a 5-day or 7-day settlement basis | Transactions entered during the week-end must be considered. The 5-day settlement (M-F) and only items that settle is the norm. |  |
| 12 | What will be the daily cut-off for which payment transactions will be included into the next day | The recommended cut-off time is 5:00 p.m. Eastern Time, in order to coincide with TeleCheck’s daily cut-off time for next-day funding. |  |
| 13 | Which payment options will be offered | Cards and/or E-Checks If large dollar transactions, consider only E-Checks, since cards incur 2% interchange fee |  |
| 14 | Will a Convenience Fee be charged on PayPoint | Must be a flat fee, as Visa does not allow a %; Must be approved by OSBM |  |
| 15 | Which card brands will be accepted | Visa and MasterCard next-day funding, while Amex and Discover two-day funding |  |
| 16 | Will PIN-less debit cards be accepted | Not recommended initially. Requires special enrollment and delays implementation |  |
| 17 | Will agency utilize Address Verification or Security (AVS) Code Verification feature | Not recommended in government environment where payer is known. Incurs extra cost. |  |
| 18 | Will Spanish be offered in addition to English | Accommodates both, but agency must provide language |  |
| 19 | Whether the agency will be using the Admin screen as a virtual terminal or not for card-present and MOTO | Some PCI implications if used as a virtual terminal Vulnerability scanning by Trustwave |  |
| 20 | Can agency provide its Logo to PayPoint | First Data can host on secure server to prevent MS security message from displaying to payer |  |
| 21 | Will a payer be allowed to make a partial payment | Generally not recommended |  |
| 22 | If Data File Upload is utilized, which of the following three optional features will be utilized | Features not available if Query String is utilized. Each optional feature incurs an extra fee |  |
| 22a | Enrollment feature | Allows client to maintain a profile on PayPoint with username and password. Payer can view history of payments |  |
| 22b | Summary Presentment | Allows payer with profile to view multiple invoices that are open for payment |  |
| 22c | Payment Scheduling | Allows payer with profile to set up schedule of payment to be automatic when due date arrives |  |
| 23 | Does agency have funding for implementation and for on-going transaction fees | Start-up cost is $1,000.00; Ongoing card fees are approximately 2% per transaction |  |

| Special Considerations for Agency |  |
| --- | --- |
| 1 |  |
| 2 |  |

NEXT STEPS

- Determine time frame for when agency desires for project to be implemented

- Determine if agency can commit resources necessary to devote to project

- Complete Enrollment Forms on OSC Website

- Request First Data to appoint Project Manager

- Setup Project Kick-off meeting

- Continue with reviewing education materials, on OSC website and First Data’s E-Room

- Review OSC Project Plan on OSC’s website